# EF-DOC-008
EventFlow Application Services & Domain Implementation Design

Version 1.0 - Approved Baseline

| Sprint | Sprint 6 |
| --- | --- |
| Input baseline | v0.6.0-security |
| Service packages | SVC-001 through SVC-016 - 16/16 design PASS |
| Refinements | S6-R01 through S6-R75 - accepted |
| Integrated validation | IV-001 through IV-020 - 20/20 design PASS |
| Blocking contradictions | None |

# 1. Consolidation Verdict

Sprint 6 is internally consistent and implementation-ready at the design level. The service architecture preserves the approved Sprint 3 database, Sprint 4 API/application-service, and Sprint 5 security baselines. Identified schema/API/catalogue changes are controlled forward extensions. No unresolved authoritative ownership, transaction, authorization, dependency-cycle, security, privacy, or event-day-operability contradiction was identified.

# 2. Implementation Architecture Invariants

IMP-INV-01: Business mutations occur only through authoritative Application Services.

IMP-INV-02: Controllers, WordPress hooks and workers do not directly perform domain persistence.

IMP-INV-03: Repositories do not authorize callers or own external side effects.

IMP-INV-04: Every Event-scoped mutation derives Event scope server-side and validates resource ownership.

IMP-INV-05: Material business operations use explicit transaction boundaries.

IMP-INV-06: External network calls do not execute inside authoritative business DB transactions.

IMP-INV-07: Required Audit records commit atomically with the mutations they protect.

IMP-INV-08: Background jobs assume at-least-once execution and are idempotent/restart-safe.

IMP-INV-09: Raw reusable bearer credentials are never persisted as ordinary business data.

IMP-INV-10: Optimized projections/read models do not bypass authoritative mutation services.

IMP-INV-11: Unknown principal/provider/job/parser/report/policy identifiers fail closed.

IMP-INV-12: Earlier approved baselines change only through controlled refinements/migrations, never silent rewrites.

# 3. Service Package Baseline

## SVC-001 - Application Bootstrap & Dependency Composition

Single composition root; deterministic boot; explicit dependency injection; schema/runtime compatibility gate; thin WordPress adapters.

## SVC-002 - Event Lifecycle Service

Atomic Event creation with default configuration and primary owner; explicit lifecycle commands/readiness; venue snapshotting; archive/restore semantics.

## SVC-003 - Membership & Authorization Integration

Current server-side membership authority; capability/delegation policy; owner continuity; primary-owner transfer; request-authoritative authorization.

## SVC-004 - Invitation & Guest-Access Service

Invitation lifecycle; return-once high-entropy credentials; guest-link indirection; server guest sessions; token-version invalidation; CSRF integration.

## SVC-005 - Attendee & RSVP Service

Atomic complete-state RSVP reconciliation; response revision; capacity locking; attendee admin; primary-attendee continuity; seating-group synchronization.

## SVC-006 - Import Pipeline Service

Secure staged CSV/XLSX pipeline; mapping/validation/dry-run; logical application units; domain-service application; restartable workers; retention.

## SVC-007 - Seating & Recommendation Service

Flexible tables/seats/groups; authoritative manual assignment; deterministic locking; constraint classes; advisory versioned recommendations; stale detection.

## SVC-008 - Reception & Check-In Service

Least-privilege reception projection; immutable attendee-level check-in/reversal actions; atomic bulk check-in; stations; mandatory idempotency.

## SVC-009 - Communications & Campaign Service

Immutable template versions; explicit campaign purpose/audience mode; execution-time audience freeze; immutable Message snapshots; async provider dispatch.

## SVC-010 - Provider & Webhook Processing

Provider-specific auth; durable-before-ack webhook capture; PDM-017A dedupe; normalization/correlation; out-of-order evidence; async reconciliation.

## SVC-011 - Audit, Idempotency & Transaction Infrastructure

Shared transaction/idempotency/audit model; typed audit; tamper-evident chains; retry policy; durable async intent; at-least-once correctness.

## SVC-012 - Background Jobs & Scheduling

Durable typed jobs; leases/heartbeats; priorities; bounded retries/dead-letter; logical dedupe; payload versioning; scheduler reconciliation.

## SVC-013 - Reporting & Export Service

Event-scoped report projections; separate PII export capability; protected expiring artifacts; streaming generation; download reauthorization; export audit.

## SVC-014 - Privacy & Retention Operations

Policy-driven retention; holds; restart-safe anonymization; privacy tombstones; post-restore reconciliation; forward-completion privacy recovery.

## SVC-015 - Error Handling & Observability Integration

Single error catalogue; typed public details; centralized redaction; structured logs/metrics; health vs readiness; sanitized diagnostics.

## SVC-016 - Service Integration & Implementation Validation

Cross-service reconciliation; dependency-cycle controls; transaction/authorization integration; 20 integrated workflows; baseline extension register.

# 4. Cross-Cutting Integration Model

## Dependency direction

WordPress/REST/CLI/workers -> Application Services -> shared application infrastructure/domain policies -> repositories -> database/provider/host adapters. Concrete cross-domain cycles are prohibited; narrow ports/orchestrators resolve collaboration.

## Transaction ownership

Application Services own authoritative business transactions. Repositories participate without independent commit. External provider/network calls are outside DB transactions. Large workflows use bounded restart-safe units.

## Authorization

PrincipalContext + current server-side Event membership/global capability + lifecycle overlay + resource/Event scope + operation-specific policy. UI state and client claims are never authoritative.

## Asynchronous work

Durable typed Jobs are authoritative; schedulers only trigger. Workers assume at-least-once execution and use leases, logical dedupe, idempotency, bounded retry, dead-letter and reconciliation.

## Guest security

Invitation and guest-link/session bearer credentials are high entropy and stored only as digests. Rotation/revocation invalidates prior token versions. Message history never stores the underlying long-lived Invitation token.

## Audit/observability

Required business/security Audit commits with protected mutations. Audit payloads are typed/minimized and may be chained for tamper evidence. Logs/metrics/diagnostics are separate, redacted, structured and non-authoritative.

## Privacy/recovery

Archive, uninstall, user deletion and privacy purge are distinct. Privacy workflows are restart-safe and forward-completing, leave durable non-PII state markers, and gate post-restore readiness until reconciliation completes.

# 5. Sprint 6 Refinement Register

S6-R01: Runtime schema compatibility gate.

S6-R02: Idempotent Event creation.

S6-R03: Request-authoritative membership authorization.

S6-R04: Revoked Invitation reactivation requires a new credential.

S6-R05: Supporting schema for server guest sessions and per-message guest-link credentials.

S6-R06: Persisted RSVP response revision.

S6-R07: Primary attendee continuity.

S6-R08: Idempotent organizer attendee creation.

S6-R09: Import row/application-unit idempotency.

S6-R10: Logical import-unit atomicity.

S6-R11: Imported Invitation credential handling without raw-token persistence/export.

S6-R12: Import worker lease.

S6-R13: Deterministic seating lock order.

S6-R14: Constraint override classes.

S6-R15: Recommendation algorithm versioning.

S6-R16: One active recommendation job per Event.

S6-R17: Planning assignment lock.

S6-R18: Recommendation reproducibility seed.

S6-R19: Mandatory check-in and bulk-check-in idempotency.

S6-R20: Dedicated reception lookup identifiers for QR/barcodes.

S6-R21: Optional rebuildable check-in current-state projection.

S6-R22: Template preview uses non-functional credentials.

S6-R23: Explicit dynamic versus snapshot audience mode.

S6-R24: Campaign-recipient Message idempotency.

S6-R25: Ambiguous provider outcome state.

S6-R26: Destination correction creates a new Message.

S6-R27: Explicit Campaign purpose.

S6-R28: Campaign execution immutability.

S6-R29: Durable webhook acknowledgement.

S6-R30: Provider dedupe algorithm versioning.

S6-R31: Unmatched ProviderEvent reconciliation.

S6-R32: Conflicting provider evidence preservation.

S6-R33: Delivery-attempt correlation metadata.

S6-R34: Engagement tracking opt-in design.

S6-R35: Webhook ingestion/processing separation.

S6-R36: Provider-event processing idempotency.

S6-R37: Provider correlation namespace.

S6-R38: Explicit nested transaction policy.

S6-R39: Explicit transactional retry eligibility.

S6-R40: Sensitive return-once idempotency semantics.

S6-R41: Transactional idempotency completion.

S6-R42: Typed audit event catalogue.

S6-R43: Versioned audit canonicalization.

S6-R44: Durable asynchronous intent reconciliation.

S6-R45: No distributed exactly-once assumption.

S6-R46: Idempotency execution lease.

S6-R47: Shared background-job lease model.

S6-R48: Explicit dead-letter handling.

S6-R49: Durable logical job deduplication.

S6-R50: Worker schema compatibility gate.

S6-R51: Versioned job payload contracts.

S6-R52: No executable job serialization.

S6-R53: Explicit sensitive-export purpose.

S6-R54: Explicit export temporal semantics.

S6-R55: Reauthorize sensitive export download.

S6-R56: Bounded export concurrency.

S6-R57: Atomic export artifact publication.

S6-R58: No long-lived export transaction.

S6-R59: Explicit Event Export resource.

S6-R60: Privacy-safe immutable audit strategy.

S6-R61: Retention/legal hold.

S6-R62: Restart-safe privacy orchestration.

S6-R63: Durable privacy tombstone/state marker.

S6-R64: Privacy reconciliation readiness gate.

S6-R65: Privacy action invalidates affected temporary exports.

S6-R66: Versioned privacy/retention policy decisions.

S6-R67: Privacy failure uses forward completion, not PII rollback.

S6-R68: Privacy as explicit resource; routine retention execution non-public.

S6-R69: Typed public error details.

S6-R70: Central observability redaction policy.

S6-R71: Low-cardinality metrics discipline.

S6-R72: Sanitized diagnostic export.

S6-R73: Single authoritative error catalogue.

S6-R74: Cross-domain collaboration through narrow ports.

S6-R75: Optimized read models remain non-authoritative for mutation.

# 6. Integrated Implementation Validation

IV-001 - Create and activate Event: PASS. Event + default configuration + primary owner; readiness; venue snapshot; idempotent creation.

IV-002 - Invite guest securely: PASS. Return-once Invitation token; per-Message guest link; guest session; no raw-token persistence.

IV-003 - Guest RSVP amendment: PASS. Complete-state reconciliation, capacity, response revision, invitation-group sync.

IV-004 - Concurrent RSVP capacity: PASS. Invitation locking prevents capacity overrun.

IV-005 - Organizer attendee correction: PASS. Attendee edit without unintended seating/check-in mutation.

IV-006 - Seating preparation: PASS. Variable tables/seats/groups; readiness and accessibility/capacity checks.

IV-007 - Recommendation workflow: PASS. Snapshot fingerprint; manual change causes stale apply rejection.

IV-008 - Host manual override: PASS. Authorized social-constraint override with reason; non-overrideable accessibility constraint remains blocked.

IV-009 - Reception event-day flow: PASS. Least-privilege search and atomic family/selected bulk check-in.

IV-010 - Check-in reversal: PASS. Elevated authority and reason; immutable reversal.

IV-011 - Scheduled Campaign: PASS. Dynamic execution-time audience; immutable Message freeze; guest-link issuance.

IV-012 - Provider outage: PASS. Circuit breaker/backoff; unrelated RSVP/seating/check-in remain available.

IV-013 - Provider webhook replay: PASS. Authenticated durable capture; PDM-017A dedupe; no duplicate Message transition.

IV-014 - Ambiguous provider result: PASS. No blind resend; bounded reconciliation.

IV-015 - Large import: PASS. Secure parse, dry-run, logical units, worker crash/resume without duplicate domain mutations.

IV-016 - PII export: PASS. Purpose, async protected artifact, download reauthorization, audit, expiry.

IV-017 - Privacy action: PASS. Hold check, credential revocation, PII minimization, export invalidation, tombstone.

IV-018 - Backup restoration: PASS. Readiness block until privacy reconciliation reapplies prior privacy state.

IV-019 - Scheduler failure: PASS. Durable pending work survives scheduler failure and is re-enqueued.

IV-020 - Archive Event: PASS. Writes/check-in denied; reporting allowed; late provider evidence retained; restore to completed only.

# 7. Baseline Reconciliation

| Area | Result | Reconciliation |
| --- | --- | --- |
| Sprint 3 Database | PASS WITH CONTROLLED EXTENSIONS | Core physical model remains frozen. New support entities/metadata are introduced only through future versioned migrations. |
| Sprint 4 API | PASS WITH CONTROLLED ADDITIONS | Existing v1 endpoints remain compatible. Export, PrivacyAction/RetentionHold, import recovery/status and privileged diagnostics may extend the catalogue. |
| Sprint 4 Error Catalogue | PASS WITH CONTROLLED ADDITIONS | Remains authoritative; Sprint 6 examples must be normalized/deduplicated before implementation. |
| Sprint 5 Security | PASS | No Sprint 6 decision weakens the accepted security baseline; implementation contracts realize its controls. |
| Authorization | PASS | PrincipalContext + current Event membership/global capability + lifecycle + resource policy + operation policy. |
| Transactions | PASS | Application-service ownership, no external side effects inside DB transactions, explicit retry eligibility. |
| Audit | PASS | Required audit atomically protects material mutations; typed payloads and tamper-evident versioned chains. |
| Jobs | PASS | Durable typed at-least-once jobs with leases, dedupe, bounded retry, dead-letter and reconciliation. |
| Privacy/Recovery | PASS | Archive/uninstall/user deletion are not purge; privacy tombstones and post-restore readiness reconciliation required. |
| Dependency graph | PASS | Potential cycles resolved through narrow ports/orchestrators; optimized projections remain read-only. |

# 8. Controlled Extension Register

The following are forward implementation candidates. They must be introduced through reviewed versioned migrations or controlled catalogue/API updates; the frozen Sprint 3-5 baselines are not edited retroactively.

| Surface | Extension family | Disposition |
| --- | --- | --- |
| Database | Guest session/link, RSVP revision, durable Jobs/idempotency, recommendation/check-in metadata, Export/Privacy/Audit-integrity support | Versioned migrations after schema design review. |
| API | Export, PrivacyAction/RetentionHold, selected import recovery and sanitized diagnostics/status resources | Controlled additions to Sprint 4 endpoint catalogue; no breaking route rewrite. |
| Error/Audit/Capability catalogues | Normalize Sprint 6 codes/actions/capabilities into the existing authoritative Sprint 4/Sprint 5 catalogues | Deduplicate terminology before code implementation. |

# 9. Implementation Gate

SVC-001 through SVC-016 are 16/16 design PASS; IV-001 through IV-020 are 20/20 design PASS; Sprint 3 database reconciliation is PASS with controlled migrations identified; Sprint 4 API reconciliation is PASS with controlled additions identified; Sprint 5 security reconciliation is PASS; blocking contradictions are NONE. EF-DOC-008 v1.0 is the approved Sprint 6 Application Services & Domain Implementation Design baseline. Production implementation may now proceed from this baseline, subject to controlled migrations/catalogue additions identified in this package. Implementation must execute the defined integration/security tests; a design PASS is an acceptance contract, not evidence that code has already passed runtime tests. Any later change to this baseline must be introduced through a controlled architecture decision and document revision.

Design validation defines implementation acceptance contracts; it does not claim that runtime code already exists or has passed implementation tests.